# Retrospective — Job Search Agent

A product manager's build log: from problem to deployed application.

---

Why this document exists

This is a retrospective on building the Job Search Agent — an AI-powered job-search web app I designed, specced, and shipped end to end. It's written the way I ran monthly retrospectives with my team: an honest look at what I set out to do, the decisions I made and why, what worked, and what I'd do differently.

I built this to demonstrate something specific about how I work as a product manager, not just that I can ship, but *how I think while shipping*: how I scope, where I draw boundaries, when I trust a tool and when I enforce a guarantee in code, and how I handle the things that don't go to plan.

The code, the product requirements document (PRD), and the technical build spec all live in this repository. Where this retrospective references a decision, the reasoning behind it is recorded, in versioned detail, in those documents.

---

Where I was coming from

Over the last several years I advanced into roles adjacent to and above hands-on product management: Portfolio Manager, Release & QA Manager, and for the past year and a half, Associate Director. Those roles exercised the same muscles a PM uses, but it had been a while since I held the title and did the core craft day to day. I wanted to prove (to myself as much as anyone) that the fundamentals were still sharp.

This project was the proof. It confirmed that product thinking is a craft I still know how to practice.

---

Goals

I ran this project against two distinct sets of goals, and keeping them separate mattered,

because they governed different decisions.

Product goals (what the app optimizes for)

The app started with one goal: find the best-fit jobs a job seeker might otherwise miss. That goal evolved mid-build into something sharper: find the best-fit jobs while watching the user's wallet.

That evolution wasn't a correction; it was the point. Once I started running real searches, I learned something I hadn't fully appreciated going in: the AI-powered search costs real money per run. New information changed the requirement. A good product goal isn't fixed at kickoff; it adapts as reality teaches you things. So "find me the best jobs" became "find me the best jobs, cost-consciously," and that reframing rippled into real decisions (the time budget, the optional job cap, the two-model cost split, more below).

Project goals (what I was building this *for*)

- Learn to build a real application with Claude Code: hands-on, not theoretical.

- Learn to integrate real systems (a database, authentication, a deployment platform) and make the app publicly available to anyone, not a script on my machine.

- Produce something resume-worthy as quickly as possible.

How the goals governed the build

These weren't decoration. They were the criteria I returned to every time I made a

scoping call:

- The learning goal produced the working method itself: I built milestone by milestone, verifying and committing each step before the next, and I structured every instruction to reinforce understanding rather than just get code ("...I'm learning as I go, explain things in plain language"). Learning was engineered into the process, not hoped for.

- The integration-and-availability goal is *why* the app is a deployed, multi-user web application with a public link — not a local tool. It drove the platform choices and a data model that was multi-user from day one.

- The ship-fast goal is *why* I deferred so aggressively. Scheduling, resume-matching, and account management were all consciously pushed past V1 because they served later goals, not the goal of getting a working, demonstrable product live quickly.

Every deferral traced back to a goal. That traceability, goal → decision → outcome, is what kept the scope honest.

---

The product thesis

The core design principle, and the thing that makes the tool different from "a filter over a job board," is recall over precision.

I built this because I'd been job hunting myself, and I kept running into the same frustration: the good roles I'd never have found by typing obvious keywords into a big board. So the app's real value isn't searching LinkedIn faster, it's reasoning about which employers are relevant to a search and going to look at them directly, including the smaller and regional companies you'd never think to search for. Home Depot is easy to find. The growing regional company that would be a great fit is not. That's the job the tool does.

The recall-first principle is captured in a sentence I kept coming back to:

I don't want to miss a job because it ranked 2.9 instead of 3.

A rigid scoring system creates a cliff: a job just below the threshold silently disappears. Judgment doesn't have a cliff; it can say "not a perfect fit, but you'd be good at this," which is exactly the near-miss the tool exists to surface. So the app favors including a plausible-but-imperfect match and explaining why, rather than dropping it. Every result carries a plain-language "why" line, the reasoning behind its inclusion and ranking, so the user can judge for themselves.

This principle became a test I applied to other decisions: any time a feature would drop a job, I asked whether that was one of the few truly non-negotiable gates (already-applied, wrong location) or whether it should be a ranking signal instead. Most things were ranking signals, not gates. Recall-first wasn't a slogan; it was a razor.

---

Key product decisions

A few decisions that show the reasoning, not just the outcome:

Keywords as a skills list, not required filters. The PRD initially framed keywords as must-have vs. nice-to-have. Reviewing that requirement against my own real use case, before it was built, I realized it was wrong: my keywords (POS, Inventory, Replenishment) are skills I have, and a role matching any one of them is valid. A job managing a POS system is just as relevant to me as one managing inventory; more matches just mean a stronger fit, not a required combination. So keywords became a cumulative ranking signal where nothing is mandatory. Catching this at the PRD stage rather than after building mattered, and it turned out to be more consistent with recall-first: a "must-have" keyword is a hidden gate that could drop a strong role for using different wording.

One exclusion list per user, shared across all their searches. A single user can run several different search profiles. I have one for Retail and one for EdTech, each hunting different roles. (I was my own primary customer here, so these were real requirements I was feeling, not hypothetical ones.) That raises a question: when I mark a job "applied" or "dismissed," should it be excluded from just that profile's searches, or from all of them? I made it account-wide: once I've applied to a job, that's true no matter which profile surfaces it again, "already applied" is a real-world fact about me, not about a particular search. So the exclusion list is one list per user, respected by every profile.

The list is viewable, and its exclusions are fully reversible (any job can be restored), which is the safety valve that makes an account-wide exclusion safe, nothing is hidden permanently or without recourse. Entries are tagged by reason (applied vs. dismissed), preserving a distinction

that becomes useful later without adding complexity now.

Cost transparency at the point of decision. Once the product goal shifted to "watch the wallet," I put the cost tradeoff in front of the user where they choose, the search-time budget and an optional maximum-jobs cap, each with plain-language descriptions of the cost implication. The tool is honest about the fact that a deeper search costs more, rather than hiding it.

---

Architecture & technical judgment

I made the architecture calls, and each traces to a real constraint:

Deployment platform: a persistent server, not serverless. The defining workload (a deep, multi-minute agentic search) cannot run inside a standard serverless function's

time limit. Rather than bolt a workaround onto a serverless host, I chose a platform that

runs a persistent server where long-running work is a first-class citizen. The one-line

version: I chose the host where my long-running search is a native workload rather than a

fight against a timeout. I deployed on Render, which runs a persistent server where a long-running job is a native workload, no serverless timeout to design around.

A two-model cost split. The agentic search needs a capable model to reliably complete a complex, multi-step task. But the lightweight ranking-and-explanation pass afterward (scoring an already-gathered list and writing the "why" lines) does not. So I split them: the expensive model does the hard search; a cheaper model does the light ranking. This keeps the costly model on the task that genuinely needs it, directly serving the cost-conscious product goal. (I've kept the specific model names out of this retrospective deliberately. They change with each new release, and the durable point is the judgment to match model capability to task difficulty, not which model was current at build time. The exact models are recorded in the build spec.)

Bring-your-own-key, never stored. Each user supplies their own API key, so usage costs fall to the user, not to me. This keeps the app financially viable to share. The key is handled as a deliberate exception to everything else: it's the one piece of user data the system never stores. It's held only transiently to run a search, never written to the database, disk, or logs. The honest guarantee to users is precisely "we never store your key", not "your key never reaches our server," because it must, briefly, to run the search. Stating it accurately mattered more than stating it reassuringly.

---

How I worked: engineering discipline

The how mattered as much as the what:

Milestone by milestone, verified and committed. I broke the build into small, shippable steps and verified each against explicit acceptance criteria before moving on.

The commit history tracks the build story milestone by milestone, deliberately, because that history is itself part of the artifact.

Versioned documentation, built as if a team would review it. The PRD and build spec carry revision histories. Every meaningful decision or change updated the relevant document before or alongside the code, so the documentation never drifted into fiction, and when a decision changed my mind (several did), the docs record both the change and the reasoning.

The mindset behind that was simple: I kept asking, ‘If colleagues had to review these docs, how would I record a change so they could see what changed and why? It was a solo project, but I built it the way I'd hand it to a team, because that's the difference between a professional artifact and a hack on my own machine.

Testing at the layer that actually matters. A few examples of judgment here:

- For multi-user data isolation, I verified security at the database layer (row-level security), not just the UI, and tested it by trying to reach one account's data while logged in as another, including pasting a direct URL. The UI hiding data isn't the same as the database refusing to serve it.

- The search returns different results each run (it's a live agentic search), so I learned not to test features against that noisy output. To verify the exclusion list worked, I tested the deterministic layer. Is the list itself correctly isolated per user, rather than trying to infer it from a non-repeatable search?

Believing the data over the assumption. More than once, the obvious explanation was wrong and the evidence said so. When a search returned zero results and the suggested fix was "increase the time budget," my own data (six results in three minutes on a prior run) contradicted that, so I pushed to make the system observable with logging instead of guessing, and the logs revealed the real cause. Trusting evidence over the first explanation, even a confident one, is a habit I relied on repeatedly.

---

What didn't go to plan — and how I handled it

The most instructive part of the project was a feature that didn't work as intended, and I think how I handled it says more than the features that did.

I built an optional verification feature: before a job reaches the report, fetch its page to confirm it's still open, so users don't chase dead listings. Because it makes runs slower and costlier, I built it behind a flag, off by default, for users to opt into later. When I finally tested it for real near the finish, I discovered it didn't reliably work, and why it didn't is the interesting part.

The verification was instructional, not enforced: the "check each posting" step lived in the model's instructions, and the model decided whether to run it. In testing, it verified some candidates (correctly discarding closed ones) but skipped the final batch it returned, so closed jobs still reached the report. Verification wasn't a guarantee; it was a request the model mostly honored.

I made two calls. First, I kept the feature off for V1, because verification that's sometimes applied is worse than none. It implies results are verified when they aren't.

An honest "some of these may have closed, check before applying" beats a false promise.

Second, I documented the real fix as a future version: a code-enforced verification pass that runs on every final result, rather than a prompt instruction the model can skip, while being honest that even that can't be perfect, since some pages resist automated checks.

The general lesson I took from it, and the one I'd carry into any AI product:

Match the tool to the nature of the task. Search and ranking are judgment work; the model is excellent at those. But "is this URL still open?" is a guarantee, and guarantees belong in enforced code, not in a prompt the model can choose to skip.

Knowing which parts of a product can be model-judgment and which need deterministic enforcement is one of the core skills of building with AI well.

A working verification feature would have been a smaller thing to show than the judgment of recognizing it didn't work, choosing honesty over a false guarantee, and knowing exactly how to fix it properly.

---

The mobile failure — why real-device testing matters

I had verified the whole app end to end and considered V1 done. Before announcing it, I

sent it to a handful of testers; deliberately, because I've learned that "works on my machine" is not "works." One of them tried it on a phone, and the search crashed.

The root cause was subtle, and it's exactly the kind of thing you only find by testing on real devices under real conditions. The search ran as a single long-lived HTTP request that stayed open for the several minutes a search takes. On a desktop with a stable connection, that's invisible; it just works. But a phone kills a long-held connection the moment the screen locks, the app backgrounds, or the network hands off between WiFi and cellular. The server finished the search and saved the report perfectly; the phone had simply stopped listening for the response. It looked like a crash; it was really a dropped connection.

I made two decisions. First, I classified this as a V1 requirement, not a V2 enhancement, even though I had a "finished" app and a self-imposed deadline. The reasoning was simple and tied straight to the project's top goal: this app exists to help me get a job, and the people evaluating it will very likely open it on a phone. A tool that crashes on the device a recruiter uses is worse than no tool. So "works on mobile" wasn't polish; it was load-bearing. I let the deadline slip.

Second, I fixed it at the architecture level rather than papering over it. I re-architected

the search to run asynchronously: the request now returns immediately with a report ID, the search runs in the background on the server, and the page checks for completion by polling. Because the result no longer depends on a held connection, it survives anything the phone does.

Then I verified it the honest way, by reproducing the exact failure. I started a search on my phone, deliberately let the screen lock while it ran, and came back: the completed report was waiting for me. Not "it seemed to work". I recreated the precise condition that broke it and confirmed the fix held.

The lesson here is different from the verification one, and just as durable:

Test on the conditions your users actually face, not the ones convenient to you. A clean pass on your own setup can hide a failure that's guaranteed on someone else's. And when a defect hits a core requirement, the right move is to fix it properly and let the date move, a shipped-but-broken demo serves no one.

Finding a bug in testing isn't a failure of the work; it's the point of testing. The gate did its job. I'd rather a family member hit that crash than a hiring manager.

---

Roadmap — deliberate scope, not gaps

Everything I deferred, I deferred on purpose, and it's documented as such. The distinction between "V1" and "later" was a constant, deliberate scoping exercise:

- Reliable verification - the code-enforced post-search pass described above.

- Scheduling - unattended, timed runs (e.g. reports waiting each morning), plus a run queue. Real backend work that bolts cleanly onto V1's foundation.

- Resume-based matching - find roles that fit an uploaded resume, not just typed parameters.

- Per-profile settings & account management - including password reset (the priority item, since a locked-out user can't self-recover) and per-profile verification control.

- Session management - idle timeout and expiry, once the app has real multi-user traffic.

- Context-aware navigation - a shared screen whose "back" link should return users to wherever they came from.

None of these are missing features. They're a roadmap, with each item's reasoning recorded, which is itself the product-thinking evidence.

---

What I learned building with AI

A few things I'll carry forward:

- Directing the tool is the skill. I wrote the PRD, made every product and architecture   decision, verified every step, and used Claude Code to implement. The value wasn't that AI wrote code, it's that shipping good software increasingly means clear thinking, sharp decisions, and directing capable tools well. Every decision was mine to make.

- The skill is critical collaboration, not delegation. The best results came from sparring with the tools, not handing off to them; and from trusting evidence over any single source, including the AI. One example: choosing a search model, Claude Code told me the cheaper model was "just slower, it needs more time." I didn't accept that, my earlier test data suggested otherwise, so I pushed back and worked through it rather than taking the claim at face value. The honest conclusion was that we didn't actually know the cause: the model might be slower, or it might simply fail to complete the task, and the data couldn't distinguish the two. So I documented only what was proven and explicitly marked the cause as undetermined, rather than writing down a tidy explanation that wasn't established. Knowing when to challenge the tool and refusing to record an inference as a fact is, I think, the core competency of building with AI well.

- Requirements evolve because information evolves. The product goal shifted mid-build because I learned something real (cost). Letting the product adapt to what reality teaches you, rather than clinging to the kickoff spec, is the job, not a failure of planning.

- Judgment vs. guarantee. The verification lesson above is the single most useful principle I took from the whole project.

- Docs and versioning are not overhead. Keeping decisions written and versioned meant I never lost the why, could change my mind cleanly, and ended with an artifact that tells the story, not just working code.

---

Closing

I set out to build a real, deployed application as a product manager, against clear goals, and to prove the core craft was still sharp after years in adjacent roles. The app is live, multi-user, and does what it was designed to do, but the app was never really the point. The point was the thinking: the scoping, the tradeoffs, the honest handling of what didn't work, and knowing where human judgment belongs and where a tool should take over.

This project reaffirmed that product management is a craft I know how to practice. I'm glad I built it, and I did a good job.

---

Built by James (Randy) Snow. The PRD and technical build spec, with full decision histories, are in this repository.